# Software Test Plan (STP) - Project Management System (PMS)

Project: Project Management System (PMS)

Authors: Group 4 - Sowmya Ramesh, Sphoorthi Pulipati, Tanisha Dalmia, Suhas Prusty

Date: 30-09-2026

# 1. Introduction

Purpose: This document defines the test plan for the Project Management System (PMS). It outlines the objectives, scope, strategy, resources, schedule and responsibilities for testing, and verifies that the system meets the requirements in the PMS Software Requirements Specification (SRS).

Scope: Testing covers user authentication and logout, role-based access control, user management, project and project member management, task management (creation, assignment, priority, deadline, status, comments), milestone management, the project dashboard, basic project reports, audit logging, and the non-functional and security requirements in the SRS. External integrations, advanced analytics and file management are excluded (SRS Section 2.5).

References: PMS SRS (07-09-2026), IEEE 829 test documentation guidelines, OWASP Top 10 (web security), course Test Plan template (ATM sample).

Definitions: PMS (Project Management System), SRS (Software Requirements Specification), STP (Software Test Plan), RTM (Requirements Traceability Matrix), RBAC (Role-Based Access Control), FR (Functional Requirement), NFR (Non-Functional Requirement), SR (Security Requirement), TC (Test Case), UAT (User Acceptance Testing), UI (User Interface), API (Application Programming Interface), DB (Database).

# 2. Test Items

- User & Authentication module (login, logout, RBAC, user management)

- Project Management module (create/edit project, manage members)

- Task Management module (create, assign, priority, deadline, status, comments)

- Milestone Management module (create/edit, track)

- Dashboard & Reporting module (project dashboard, basic project report)

- Audit logging component

- Web user interface (login page, dashboard, project pages, task list/board, milestone section, user management page, reports view)

- Backend application and database (persistent storage)

# 3. Features to be Tested

Features are mapped to SRS requirement IDs.

## 3.1 Functional requirements

| Req ID | Feature | Priority | Module |
| --- | --- | --- | --- |
| PMS-FR-01 | User Login | High | User & Authentication |
| PMS-FR-02 | User Logout | High | User & Authentication |
| PMS-FR-03 | Role-Based Access Control | High | User & Authentication |
| PMS-FR-04 | User Management (add, edit, remove users) | High | User & Authentication |
| PMS-FR-05 | Create Project | High | Project Management |
| PMS-FR-06 | Edit Project | High | Project Management |
| PMS-FR-07 | Manage Project Members | High | Project Management |
| PMS-FR-08 | Create Task | High | Task Management |
| PMS-FR-09 | Assign Task | High | Task Management |
| PMS-FR-10 | Manage Task Priority | Medium | Task Management |
| PMS-FR-11 | Manage Task Deadline | Medium | Task Management |
| PMS-FR-12 | Update Task Status (To Do / In Progress / Completed) | High | Task Management |
| PMS-FR-13 | Add Task Comments | Medium | Task Management |
| PMS-FR-14 | Create and Edit Milestones | Medium | Milestone Management |
| PMS-FR-15 | Track Milestones | Medium | Milestone Management |
| PMS-FR-16 | View Project Dashboard | High | Dashboard & Reporting |
| PMS-FR-17 | View Basic Project Report | Medium | Dashboard & Reporting |

## 3.2 Non-functional requirements

| Req ID | Feature | Priority | What will be verified |
| --- | --- | --- | --- |
| PMS-NFR-001 | Security | High | Authentication and RBAC protect restricted features |
| PMS-NFR-002 | Availability | Medium | System available for normal use except planned maintenance |
| PMS-NFR-003 | Usability | Medium | Core workflows are easy to navigate; screens are clear and consistent |
| PMS-NFR-004 | Maintainability | Medium | Modular components and basic documentation exist |
| PMS-NFR-005 | Reliability | High | Saved project and task data is retained; common errors do not discard saved data |

## 3.3 Security requirements

| Req ID | Feature | Priority | What will be verified |
| --- | --- | --- | --- |
| PMS-SR-001 | Authentication | High | Protected features require an authenticated user |
| PMS-SR-002 | Password Storage | High | Passwords stored only in hashed form |
| PMS-SR-003 | Role-Based Access | High | Admin, Project Manager and Team Member permissions are enforced |
| PMS-SR-004 | Logout | Medium | Logout invalidates the authenticated session |
| PMS-SR-005 | Audit Logs | High | Important user, project and task actions are recorded |

# 4. Features Not to be Tested

- Complex external integrations (excluded in SRS Section 2.5)

- Advanced analytics beyond the basic project report

- File management and attachments

- Notification area: mentioned in SRS Sections 3.1 and 6, but no notification requirement exists in Section 4. It will be tested only if a requirement is added

- Web browser internals and operating system behaviour

- Third-party libraries and framework internals (assumed tested by their vendors)

- Mobile and tablet layouts (SRS targets desktop/laptop browsers)

# 5. Test Approach / Strategy

## Levels

- Unit tests (module-level: services, validation, permission checks)

- Integration tests (frontend - backend API - database)

- System tests (end-to-end workflows, e.g. login - create project - add member - create task - assign - update status - view dashboard)

- Acceptance tests (UAT against the SRS acceptance criteria and the Section 6 test suites)

## Types

- Functional testing (all PMS-FR requirements)

- Role-based / permission testing (Admin, Project Manager, Team Member)

- Negative and boundary testing (invalid input, empty fields, past deadlines, duplicate members)

- Regression testing (after each defect fix and before release)

- Usability testing (clear, consistent screens; core workflows completed without help)

- Reliability testing (data retained after save, refresh and common errors)

- Security testing (see Section 5.1)

- Performance sanity checks (page and action response times under normal load)

## Test case design techniques

- Each requirement is covered by positive, negative, boundary, permission and security-style test cases where applicable

- Equivalence partitioning and boundary value analysis for input fields (names, dates, priority, status)

- Role-permission matrix testing: every action is tried with each role

Entry Criteria: Stable build deployed to the test environment, test data available, test environment ready, test cases reviewed.

Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all high-priority functional requirements verified, security requirements verified, all acceptance criteria satisfied (SRS Section 6).

## 5.1 Security Validation

- Verify authentication is required for all protected pages and API endpoints (PMS-SR-001, TC-Sec-01)

- Verify passwords are stored only as hashes, never plain text, in the database and logs (PMS-SR-002, TC-Sec-02)

- Verify RBAC: Team Members cannot reach Admin or Project Manager functions, including by direct URL or API call (PMS-SR-003, TC-Sec-03)

- Verify logout invalidates the session and the back button or old token cannot reuse it (PMS-SR-004, TC-Sec-04)

- Verify audit logs record important user, project and task actions with user, action and timestamp (PMS-SR-005, TC-Sec-05)

- Input validation checks for SQL injection and cross-site scripting (XSS) in text fields such as project name, task title and comments

- Session handling checks: session expiry and rejection of tampered or expired tokens

- Verify error messages do not reveal sensitive information (for example, which of username or password was wrong)

# 6. Test Environment

Hardware: Standard desktop or laptop computer with keyboard, pointing device, display and normal network connectivity. No specialised hardware required.

Software: PMS web application (frontend, backend, database) deployed in a local environment or Cloud; modern web browsers (Google Chrome, Mozilla Firefox, Microsoft Edge).

Tools: Selenium or Playwright (UI automation), Postman (API testing), pytest or JUnit (unit tests, matching the project's language), GitHub Issues (defect tracking), GitHub Projects (task board), Git and GitHub (version control and CI).

Test Data: Dummy user accounts for each role (Admin, Project Manager, Team Member), sample projects, tasks, milestones and comments, plus invalid and boundary data sets. No real personal data will be used.

# 7. Test Schedule

| Milestone | Date |
| --- | --- |
| SRS finalised | 07-09-2026 |
| Test plan submitted to group GitHub repository | 30-09-2026 |
| Test case design (detailed test cases for all TC IDs) | 01-Oct-2026 to 10-Oct-2026 |
| Environment setup and test data preparation | 11-Oct-2026 |
| Test execution start | 12-Oct-2026 |
| Test execution end (including defect retesting) | 20-Oct-2026 |
| Regression testing | 21-Oct-2026 to 26-Oct-2026 |
| UAT | 27-Oct-2026 to 31-Oct-2026 |
| Test Summary Report | 5-Nov-2026 |

Dates after 30-09-2026 are planned dates and may be adjusted to match the development schedule.

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual and automated), based on the TC IDs in the SRS

- Test Scripts (automated UI, API and unit tests in the tests/ folder of the repository)

- Test Data

- Test Execution Logs

- Defect Reports (GitHub Issues)

- Requirements Traceability Matrix (Section 13)

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Sphoorthi Pulipati | Prepare plan, coordinate execution, triage defects, decide release readiness |
| Test Engineer | Suhas Prusty | Design and execute test cases, log defects, run regression tests |
| Developer | Sowmya Ramesh | Implement features, support defect fixes and triage |
| Product Owner | Tanisha Dalmia | Maintain requirements and acceptance criteria, approve test results, sign off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery (short three-week development window) | Request early smoke builds from the development team; test modules as they are completed |
| Test environment downtime | Keep a local backup environment that any team member can run |
| Unclear or unmeasurable non-functional requirements | Agree measurable targets with the Product Owner (for example, page load time) before execution |
| Incomplete requirement coverage (for example, notifications mentioned but not specified) | Review the SRS and RTM with the Product Owner and add or remove the item |
| Limited time for testing near the deadline | Prioritise High-priority requirements first; automate repeat checks |
| Loss of test data between runs | Use scripted seed data so the environment can be reset quickly |

# 11. Assumptions & Dependencies

- A stable build will be delivered before test execution starts

- Test data (users for each role, sample projects and tasks) will be prepared before execution

- The test environment (browser, backend, database) will be available and stable

- The SRS is the approved baseline; any change goes through the Product Owner

- Team members have access to the group GitHub repository

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The test environment is unavailable for more than 4 hours

- The build is too unstable, blocking more than 30% of test cases

- A critical defect in login or RBAC blocks access to most features

Resume testing if:

- Blocking defects are resolved and verified with a smoke test

- The environment is stabilised

# 13. Test Case Management & Traceability

The RTM maps every SRS requirement to its test case(s). Test case IDs match the SRS exactly. Status: N = Not tested, P = Partially tested, A = Achieved / Passed.

| Req ID | Requirement | Test case(s) | Level / Type | Status |
| --- | --- | --- | --- | --- |
| PMS-FR-01 | User Login | TC-Auth-01 | System / Functional | N |
| PMS-FR-02 | User Logout | TC-Auth-02 | System / Functional | N |
| PMS-FR-03 | Role-Based Access Control | TC-Auth-03 | Integration / Permission | N |
| PMS-FR-04 | User Management | TC-User-01 | System / Functional | N |
| PMS-FR-05 | Create Project | TC-Proj-01 | System / Functional | N |
| PMS-FR-06 | Edit Project | TC-Proj-02 | System / Functional | N |
| PMS-FR-07 | Manage Project Members | TC-Proj-03 | Integration / Functional | N |
| PMS-FR-08 | Create Task | TC-Task-01 | System / Functional | N |
| PMS-FR-09 | Assign Task | TC-Task-02 | Integration / Functional | N |
| PMS-FR-10 | Manage Task Priority | TC-Task-03 | System / Functional | N |
| PMS-FR-11 | Manage Task Deadline | TC-Task-04 | System / Boundary | N |
| PMS-FR-12 | Update Task Status | TC-Task-05 | System / Functional | N |
| PMS-FR-13 | Add Task Comments | TC-Task-06 | System / Functional | N |
| PMS-FR-14 | Create and Edit Milestones | TC-Mile-01 | System / Functional | N |
| PMS-FR-15 | Track Milestones | TC-Mile-02 | System / Functional | N |
| PMS-FR-16 | View Project Dashboard | TC-Dash-01 | System / Functional | N |
| PMS-FR-17 | View Basic Project Report | TC-Report-01 | System / Functional | N |
| PMS-NFR-001 | Security | TC-Sec-01 | Security | N |
| PMS-NFR-002 | Availability | TC-Rel-01 | Reliability | N |
| PMS-NFR-003 | Usability | TC-UX-01 | Usability | N |
| PMS-NFR-004 | Maintainability | TC-Maint-01 | Review / Inspection | N |
| PMS-NFR-005 | Reliability | TC-Rel-02 | Reliability | N |
| PMS-SR-001 | Authentication | TC-Sec-01 | Security | N |
| PMS-SR-002 | Password Storage | TC-Sec-02 | Security | N |
| PMS-SR-003 | Role-Based Access | TC-Sec-03 | Security | N |
| PMS-SR-004 | Logout | TC-Sec-04 | Security | N |
| PMS-SR-005 | Audit Logs | TC-Sec-05 | Security | N |

Each test case ID will be expanded in the test case document with steps, test data and expected results, covering positive, negative, boundary, permission and security scenarios where applicable. Example for PMS-FR-09:

| ID | Type | Steps | Expected result |
| --- | --- | --- | --- |
| TC-Task-02a | Positive | Project Manager assigns a task to a project member | Task shows the assignee |
| TC-Task-02b | Negative | Assign a task to a user who is not a project member | Rejected with an error message |
| TC-Task-02c | Permission | Team Member tries to assign a task | Action blocked |
| TC-Task-02d | Security | Check the audit log after an assignment | Entry with user, action and time |

# 14. Test Metrics & Reporting

Metrics collected:

- % of test cases executed

- % passed / failed

- Defect density (defects per module)

- Defect aging (days open)

- Defects by severity

- Requirement coverage (% of SRS requirements with executed test cases)

Reports:

- Daily or per-session execution status during the execution phase

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Sphoorthi Pulipati |  |
| Dev Lead | Sowmya Ramesh |  |
| Product Owner | Tanisha Dalmia |  |
| Course Coordinator | Prof. Niveditha Reddy |  |